Task 1:
Coding Tasks:
- Calculate mean of VOC, PM 2.5, and PM 10.0
- Filter the highest 5 unique locations
- Confirm that the values of VOC, PM 2.5, and PM 10.0 are floats
- Extract mean values and locations
- Repeat for median of VOC, PM 2.5, and PM 10.0
Research Tasks:
None
Technical Expertise:

Task 2:
Coding Tasks:
- Sort the VOC, PM 2.5, and PM 10.0 columns by value
- Filter the maximum value for each
- Extract each value, the date and location of each maximum value
Research Tasks:
- Using the extracted dates and locations, find what was happening there on those days
  - Weather or Climate?
  - High industry emissions?
  - Fire or other natural disaster?
Technical Expertise:

Task 3:
Coding Tasks:
- Sort data by humidity levels
- Group humidity into low humidity, high humidity, and very high humidity
- Calculate mean VOC, PM 2.5, and PM 10.0 for each humidity level
- Extract or plot the humidity levels against VOC, PM 2.5, and PM 10.0
- Sort data by temperature
- Group temperature into below freezing, cool, warm, and hot categories
- Calculate mean VOC, PM 2.5, and PM 10.0 for each temperature group
- Extract or plot the temperature levels against VOC, PM 2.5, and PM 10.0
Research Tasks:
None
Technical Expertise:

Scope of Work

High Pollutant Locations
Air pollutants data will be extracted from the AirPurple monitors, organized in an Excel spreadsheet and processed with DataFrames using Python. Specifically we will look at which locations in Nebraska have the highest levels of VOC, PM 2.5, and PM 10.0. The data with be cleaned into tables with the 5 highest mean and mode of each pollutant and the associated location. These tables and all Python code throughout the project will be provided to the client.

Pollutant Heavy Days
The team will take the DataFrames and sort them by the highest value each type of pollutant. Taking the maximum measurement from each pollutant, we will look at when and where they happened. Using those dates and locations we will look at outside factors that could have contributed to the low air quality. Specifically looking for things such as weather, industry emissions, or natural disasters. A report will be made with each date/ location with potential causes for increased pollutants.

Humidity and Temperature on Air Quality
The AirPurple readings will be organized by humidity and categorized into either low, high, or very high humidity. Then we will calculate the mean pollutant level for each category as well as plot the pollutant levels against the humidity to look for any relationship. The same thing will be done for temperature, diving it into below freezing, cool, warm, and hot. Our team will provide these graphs as well as an interpretation.

AQI Health Risks Across Nebraska
The EPA’s AQI rating system will be used to determine when air quality is hazardous and who’s primarily effected. PM 2.5 and PM 10.0 readings will be filtered to only include readings beyond the “Unhealthy” threshold. With these readings the dates and locations will be studied to look for potential outside factors. Similarly to the pollutant heavy days, a report will be constructed with all the dates and locations with potential causes for elevated PM 2.5 and PM 10.0 levels.

Deliverables:
Raw data files
Python scripts
GitHub link with project data (python code, CSV data, README)
SOW
ACD
Final Report